# Mobile App Development (CIS4034-N)

# Sprint Review

# Completion Details

| Name: | * | Date: | 17/11/2025 |
| --- | --- | --- | --- |
| Sprint number: | 3 | Tutor: | * |

# Introduction

Sprint-3 delivered major visible progress in transforming WaterMinder into a more functional hydration tracking app. With the new Dashboard and feature screens, the app now feels more alive and provides users with a structured experience after login. Navigation, UI polish, and component reusability were the primary focus areas of this sprint.

# Review Details

Which user stories were accepted by the Product Owner?

- Users can see a Splash Screen on app launch. - Users can sign in using Email and Password. - Users can create a new account via Firebase Authentication. - Smooth navigation is implemented for: - Splash → Login → Signup → Home Dashboard - Users can tap feature cards on the dashboard and open basic detail screens. - Clear error or success messages are shown during login/signup processes. - UI redesigned using Jetpack Compose with cards, icons, and a structured layout.

Which user stories were rejected by the Product Owner?

- Daily water logging and progress tracking (planned for next sprint) - Hydration reminders implementation - Water goal customization - Hydration analytics/statistics - Notification & scheduling system

What feedback did the Product Owner give about the product and development team?

- The overall navigation structure and screen flow were found to be smooth and intuitive. - The login/signup UI using Firebase was appreciated for being clear and user-friendly. - Dashboard design with interactive cards is visually appealing, but the Product Owner requested: - More premium, consistent color themes - Better alignment and spacing - Enhanced card interactions - Placeholder feature screens were acceptable for now, but the PO expects full implementation in the next sprint.

What significant changes were made to the Product Backlog following the review?

- Add full implementation for full featured dashboard, room db, notification. - Improve UI consistency with a better theme system and reusable components. - Add validation and better error handling for authentication (invalid email formats, weak passwords, etc.). - Implement in-app navigation animation for a smoother feel. - Plan integration of local database (Room) to store study data offline. - Add test cases for: - Navigation flows - Authentication failures - Screen rendering issues

Were any security concerns identified during the sprint that had not been predicted?

- Firebase Token Handling: Currently, the app does not check for expired Firebase tokens. This could lead to unexpected logout or unauthorized access if not handled properly. - User Data Privacy (Future Concern): Once Notes and To-Do features are added, storage must be secured with Room + encryption to avoid data exposure. - Navigation Access Control: Some screens can still be accessed using the back button after logout. Needs session-based navigation protection.