# Mobile App Development (CIS4034-N)

# Sprint Review

# Completion Details

| Name: | * | Date: | 24/11/2025 |
| --- | --- | --- | --- |
| Sprint number: | 4 | Tutor: | * |

# Introduction

Sprint-4 focused on improving the core authentication flow and making the WaterMinder app feel more stable, polished, and ready for real usage. The major shift in this sprint was moving from a purely Firebase-session-based login system to a hybrid authentication model using Firebase + Room Database.

This sprint introduced auto-login, auto-logout, and secure local user storage, improving user experience and eliminating repeated sign-ins. The logout process was also enhanced to clean all local data and ensure no unauthorized access occurs. Overall, Sprint-4 strengthened the reliability, usability, and security of the app.

# Review Details

Which user stories were accepted by the Product Owner?

1. User auth improved - App now automatically logs in the user if local Room DB contains an existing user record. - Users are redirected to the Dashboard without needing to manually log in every time. - Logout now clears: - Firebase session - Local Room user table - Navigation back stack 2. Room Database Integration - Implemented a full UserEntity, UserDAO, and UserRepository. - User data is stored locally after login. - Local data is removed instantly on logout. - Crash due to null user issues is fully resolved. 3. Auto-Navigation Fixes Splash screen now checks: - Is user present in Room DB? - If yes → skip Login → go to Dashboard automatically. - If not → go to Login screen. 4. General App Stability / UI Flow - Fixed previous navigation crashes during re-login. - Added proper coroutine handling for Room DB calls. - Ensured login and logout flows never break the navigation graph.

Which user stories were rejected by the Product Owner?

1. Hydration Features (Postponed) - Daily water intake logging - Progress circle visuals - Analytics and charts - Water goal customization - Daily reminders & notification scheduling 2. Tips / Wellness content - Fetching hydration tips - Displaying rotating content

What feedback did the Product Owner give about the product and development team?

1. Positive Feedback - Auto-login using Room DB made the app feel “smooth and modern”. - Logout experience is clean and secure. - Database design is simple, efficient, and ready for future modules. - Navigation issues from previous sprints have been resolved. 2. Improvement Requests - Add proper loading indicators for the auto-login check. - UI of Login and Dashboard screens needs more consistency. - Splash screen could be more visually appealing. - Prepare the database layer for future modules: - Water logs table - Reminders table

What significant changes were made to the Product Backlog following the review?

1. Added / Updated Backlog Items - Implement hydration tracking (water log entity + UI) - Add notification scheduler for reminders - Add customizable water goals system - Include analytics and weekly progress graph - Improve splash screen animation - Add Room DB encryption consideration (future) - Remove back-navigation to Dashboard after logout 2. Testing Additions - Test auto-login logic - Test logout and Room DB clearing - Test navigation guarded routes (no access without a user)

Were any security concerns identified during the sprint that had not been predicted?

1. Stale User Data If the Firebase token expires, Room DB might still contain user data. → Need to verify token validity before auto-login. 2. Back-Navigation Leak After logout, some screens were still accessible via the back button. → Fixed by clearing navigation stack. 3. Room Data Not Encrypted Not a critical issue yet because no sensitive data is stored, but for future hydration logs, recommended to consider: EncryptedSharedPreferences SQLCipher (if needed) 4. Session Validation Auto-login currently relies only on Room DB presence; future improvement: Cross-check Firebase session + Room DB for increased security.